## Slide 1: Contracting for Agile – Quick Modules

## Slide 2: Module : Roles – COR, PO, & SM
As a contracting specialist/officer, I want to understand how CORs, Scrum Masters and PO’s work together, so that I can ensure successful delivery.
Module User Story:

## Slide 3: COR
The primary person representing the CO in the project
Approves the payments to the vendor and other contract support functions
Increased importance on collaboration with product owner and contracting staff

## Slide 4: CMS Product Owner
The primary person primarily responsible for ensuring the contractual and delivery objectives are met
The liaison between the COR/CO/CS and the product team
Final say on product quality and acceptance
Creates, refines and prioritizes Epics based on Objectives
Works with the Vendors PO and Team to represent the Government’s product vision

## Slide 5: Vendor Product Owner
The primary person responsible for ensuring the Governments’s demands are met
The liaison between the CMS customer and the development team
Creates, refines and prioritizes User Stories
Works with the CMS product owner to provide the product vision and interprets the direction of the product
May be referred to as the delivery or technical manager

## Slide 6: Scrum Master
Removes impediments from the team
Schedules all agile ceremonies, makes sure they happen and that they are attended by required team members.
Vendor Role
The steward of flow
Enforces and interprets the Rules of Scrum, and works to remedy the situation when they are broken.