## Slide 1: QualityNet Jira Essentials Training
Timmy Kolawole, PM3 II
July 2023

## Slide 2: Today’s Objectives
Today we will be covering the following topics:
  Requesting & Managing Jira Projects
  Working in Jira
  Reporting & Monitoring Status through Dashboards
  Getting Help
  Q&A

## Slide 3: Jira Overview
Jira is a work management system designed around the way teams do work, which provides the ability for people and teams to create, manage, and track tasks
Plan: Create and distribute tasks across your team
Track: Prioritize and discuss your team’s work in full context with complete visibility
Report: Improve your team’s performance based on real-time, visual data, dashboards, and roadmaps

## Slide 4: Managing Projects in Jira

## Slide 5: Requesting a New Jira Project
Submit a request to the Atlassian team in the #help-atlassian channel in QualityNet Slack. Provide the following information:
  Project Name
  Project Lead
  Project Administrators (responsible for setting permissions for the rest of the team)
  Issue Types
  Workflow Options

## Slide 6: Defining a Jira Project – Issue Scheme
Issue types distinguish different types of work in unique ways, and help you identify, categorize, and report on your team’s work across Jira. They can help your team build more structure into your working process.

## Slide 7: Defining a Jira Project – Workflow Scheme
A Jira workflow is a set of statuses and transitions that an issue moves through during its lifecycle, and typically represents a process within your team.

## Slide 8: Defining a Jira Project – Permission Scheme
Every Jira project has a permission scheme. Permissions define who can access a project, and what they can do within the project, and with the issues within that project.

## Slide 9: Defining a Jira Project – Other
Project administrators can manage permissions within the project, sprints, etc.
System administrators have to make all project configuration changes so reach out to #help-Atlassian channel

## Slide 10: Working in Jira

## Slide 11: How Team Members Work in Jira
Team members work on a project’s issues (work items) and are responsible for:
  Doing work on an issue e.g., developing and testing the stories on the board.
  Keeping issues updated through the project’s workflow until they are done

## Slide 12: How Team Members work in Jira Cont.
Team members can:
  Create issues
  Search for issues on a backlog
  Update issues by logging work and flagging impediments
  Add files and screenshots to issues
  Move issues per the workflow
  Tag someone in a comment to collaborate on a task

## Slide 13: Creating an Issue
Create an issue to assign work to others (and yourself) to track requests, bug report, tasks, etc.
Click Create in the Jira Banner to open the Create Issue dialog box.
Select and add details to the issue in the Create Issue dialog box (e.g., Issue Type, Summary, Reporter, Description, etc.).
Click Create from the Create Issue dialog box to finish and add the issue to the backlog.
Tip: Select the Create another checkbox in the Create Issue dialog box to keep it open after creating an issue if you are creating multiple issues.
Note: To edit an existing issue, select Edit to open the Edit Issue dialog and modify the issue details. Select Update to save your changes.

## Slide 14: Attaching Files and Screenshots to an Issue
To share information with your team, you can attach documents, images, and screenshots to your Jira application issues.
The attachments section of the issue displays a list of options to sort, manage, and download attachments. Select the three dots to the right of the attachment section to open the menu.

## Slide 15: Extras - Checklist
Can request add of a ‘Checklist’ in Acceptance Criteria or Conditions of Satisfaction field – reach out to #help-Atlassian
More on Checklist: https://qnetconfluence.cms.gov/display/HAKSS/2019/09/20/Checklists+for+Jira%3A+Simplifying+How+You+Track+Tasks

## Slide 16: DEMO: Working in Jira https://qnetjira.cms.gov/secure/RapidBoard.jspa?projectKey=JT&rapidView=2083

## Slide 17: Changing an Issue's Status
Moving an issue through the workflow when the status changes (i.e., it goes from TO DO to IN PROGRESS) is easy.
From the Kanban board, drag and drop the issue card into the new status.
From the Issue itself, select the appropriate status from the Workflow options.

## Slide 18: Flagging Impediments
Team members can flag issues that are blocked to call attention to them. This functionality can be accessed from either the Backlog or Kanban views of the project.
Right-click the issue that is being blocked/impeded.
Click Add flag from the drop-down menu.
Enter a Comment describing the impediment in the “Add flag and comment” window.
Click Add to save changes and flag the issue.
A red flag appears at the bottom of the issue card, and the background color of the issue changes to orange.
Note: Flagging an issue as impeded does not actually prevent the issue from being moved in the workflow; this means a task that was flagged as impeded can be marked as done/complete.

## Slide 19: Watch, Share, and Comment on an Issue
Watching means you receive notifications when things happen on an issue. For example, when someone comments on, edits, or transitions the issue, you'll be notified.
Share an issue with a team member within the Issue itself or copy/paste the link and send via Slack.
To invite members of your team to help you work on an issue, mention them by typing @ and their username in the issue description or comment. The people you mention will be notified once you save the issue description or comment.

## Slide 20: Searching Issues – Quick Search
Quick search is the fastest way to enter search criteria but can be less precise than other search methods for complex queries. It is most useful when your search criteria is not complex (e.g., you know the project key or some key words for an issue).
To use the quick search, enter your search criteria in the Search box in the banner at the top of the Jira page and press Enter.

## Slide 21: Searching Issues – Basic Search
Basic search is more precise than a quick search but easier to use than the advanced search. It provides a user-friendly interface that allows the user to define complex queries without needing to know how to use Jira Query Language (JQL). To use the basic search:
Navigate to Issues (in the header/banner).
Click Search for issues.
Enter your search criteria in the attributes and/or Contains text section provided.

## Slide 22: DEMO: Creating and Searching for Issues https://qnetjira.cms.gov/browse/UXD-13?jql=

## Slide 23: Reporting with Dashboards

## Slide 24: Dashboards are like…
ART!!!

## Slide 25: What is a Jira Dashboard?
Dashboards are designed to display gadgets that help you organize your projects, assignments, and achievements in different charts. Note: Your dashboard is the main display you see when you log in to your project.
You can create multiple dashboards for different projects or multiple dashboards for one big project.
You can see all dashboards by selecting the Dashboards drop-down from the Jira header.

## Slide 26: Selecting Gadgets for the Dashboard
Dashboards are collections of gadgets which display Jira data
Gadgets are often based on a filter, a project, or a board
Building a dashboard is a matter of identifying “useful” gadgets and knowing/defining which data you want to present
  Many gadgets are more appropriate for help desk types of operations

## Slide 27: When creating a Dashboard…
Many dashboards are built off Jira information that you have filtered. Be sure to share your filter with other people!
  If you forget to share a filter, you will be the ONLY one able to see it
It’s the same with the Dashboard itself – make sure you share the Dashboard with other users!
Please see the following for detailed instructions on getting started with Jira Dashboards: https://qnetconfluence.cms.gov/display/HAKSS/JIRA+Dashboards+Basics

## Slide 28: DEMO: Dashboards https://qnetjira.cms.gov/secure/Dashboard.jspa?selectPageId=24507#

## Slide 29: Rules and Best Practices
Rules – No PII/No PHI

## Slide 30: For More Information
QualityNet Atlassian Support Knowledgebase (QNASK)
Your one-stop-shop for news and reference material on the QualityNet Atlassian tool suite.
https://qnetconfluence.cms.gov/display/HAKSS

## Slide 31: Help?
For questions using QualityNet Atlassian, contact the team in QualityNet Slack at #help-Atlassian.
For issues accessing Atlassian? Contact the QualityNet Help Desk at ServiceCenterSOS@cms.hhs.gov or 1-866-288-8912.

## Slide 32: Questions?